| I Method of Funds transfer and auditing |  |
| --- | --- |
| Initiation phase | The Project Applicant appoints the grant manager, which appoints the Grant Implementation Team, responsible for grant. Project Applicant opens separate joint signature grant project account and submits the list of authorized persons to sign the tax exemption forms. Joint account signatories are Project Applicant representative (e.g. Mayor) and European PROGRES Sector Manager/Engineer. |
| Implementation phase | The VAT exempted funds are transferred into the grant project account, respecting the payment schedule from the grant contract agreement; the PERS account signatory and European PROGRES signatory sign jointly transfer of funds to the contractor. Interim payment certificates must be approved and signed by the PERS supervision and programme engineer. The Grantee keeps the project financial record and sends interim narrative and financial reports as per contract agreement. European PROGRES performs interim budget audit, before every payment. |
| Closing phase | After services are completed and received Grantee submits final narrative and financial reports, final budget. Services must be certified as completed before submitting the reports. European PROGRES proceeds with final audit, as per general conditions of contract. |